Test Plan – Spotify Playlist API Testing

Objective	2

Scope	2

Inclusions	3

Test Environments	4

Defect Reporting Procedure	4

Test Strategy	5

Test Schedule	6

Entry and Exit Criteria	7

Entry Criteria:	7

	Postman collection ready	7

	OAuth setup completed	7

	Test data prepared	7

	API documentation available	7

Exit Criteria:	7

Test Deliverables	7

Tools	7

Risks and Mitigations	8

Approvals	8

## Objective

The objective of this test plan is to validate the functionality, reliability, performance, and security of the Spotify Playlist API workflows automated and executed through Postman. This includes authentication (OAuth 2.0), playlist creation, modification, track management, and user profile validation.

The goal is to ensure all Spotify Playlist API operations work as expected and adhere to Spotify's official API specifications.

## Scope

Scope of Test Plan for Spotify Playlist API:

1. Functional Testing

- Validate all implemented Spotify API endpoints:

  - Get Current User Profile

  - Get All Playlists

  - Get Specific Playlist

  - Create Playlist

  - Update Playlist

  - Add Track to Playlist

  - Remove Track from Playlist

- End-to-end validation of creating, updating, and deleting playlist data.

2. Data Validation Testing

- Validate API responses (status codes, schema, mandatory fields, headers).

- Check input validation for playlist names, descriptions, and track URIs.

.

3.  Authentication Testing

- Validate token generation using OAuth 2.0.

- Validate behaviour when using expired/invalid tokens.

4. Error Handling

- Verify appropriate errors for invalid playlist IDs, track URIs, or unauthorized access.

5. Regression Testing

- Re-execute test cases whenever changes are made to collection or environment.

6. Documentation Review

- Verify that the Postman collection is correctly documented.

Out of Scope

- Spotify UI testing

- Payment-related API testing

- Third-party integrations outside Spotify Web API

.

### Inclusions

1. Create (POST) Operations

Validation of playlist creation using valid and invalid inputs, ensuring that new playlists are successfully created and stored with correct metadata.

2. Read (GET) Operations

Verification of retrieving user profile, all playlists, and specific playlist details, ensuring accurate data retrieval and correct handling of invalid or non-existing playlist IDs.

3. Update (PUT) Operations

Validation of updating existing playlist details such as name and description, and ensuring that invalid updates return proper error responses.

4. Delete (DELETE) or Track Removal Operations

Testing the removal of tracks from playlists, validating successful deletion and confirming that removed items do not appear in subsequent fetch responses.

5. Track Management

Validation of adding tracks to playlists using correct track URIs, and verifying appropriate error handling for invalid or duplicate URIs.

6. Boundary Testing

Evaluation of input boundaries such as playlist name length, description length, and minimum/maximum number of tracks allowed.

7. Authentication & Authorization

Validation of OAuth 2.0 token behaviour including valid, expired, and invalid tokens to ensure secure access to protected endpoints.

8. Data Validation

Testing API responses for expected schema, status codes, headers, and mandatory fields to ensure data integrity across all operations.

9. Error Handling

Verification that appropriate error codes and response messages are returned for malformed requests, unauthorized access, invalid IDs, or unsupported operations.

10. Integration Testing

End-to-end validation of workflows such as create → update → add track → remove track → fetch playlist to ensure data consistency across endpoints.

11. Regression Testing

Re-execution of critical and impacted test cases whenever updates are made to the Postman collection or environment.

12. Performance & Rate Limit Behaviour

Observation of API performance, response times, and handling of rate limit constraints under normal use.

### Test Environments

| Component | Details |
| --- | --- |
| Base URL | https://api.spotify.com/v1/ |
| Auth Type | OAuth 2.0 – Authorization Code with Refresh Token |
| Tools | Postman, Newman, VS Code (Optional) |
| OS | Windows 11 |
| Browsers (for OAuth flow) | Chrome |
| Network | Stable WiFi |

API Endpoints Under Test

- /me

- /users/{user_id}/playlists

- /playlists/{playlist_id}

- /playlists/{playlist_id}/tracks

### Defect Reporting Procedure

All defects identified during API testing will be documented and tracked to ensure proper resolution. Testers will log defects immediately after detection, including complete reproduction steps, request/response details, environment information, and severity.

Each defect will be triaged based on impact and assigned to the appropriate owner for investigation.

Regular communication will be maintained with the development or responsible team to ensure timely updates and closure. All defects will be tracked using JIRA (or Excel if applicable), and status reports will be shared periodically with stakeholders.

Defect Roles

- QA : Rutvik Tetambe

- Developer: — (Not required as this is a practice API project)

### Test Strategy

The first step is to create detailed test scenarios and test cases for all the Spotify Playlist API features included in the Scope section.

While preparing the test cases, we will use several test design techniques such as:

- Equivalence Class Partitioning

- Boundary Value Analysis

- Decision Table Testing

- State Transition Testing

- Use Case Testing

We will also apply our expertise to design strong and effective test cases by incorporating the following techniques:

- Error Guessing

- Exploratory Testing

All test cases will be prioritized based on impact, risk, and functionality.

Step 2: Testing Procedure When We Begin Execution

• First, we will conduct Smoke Testing to ensure the critical Spotify API functionalities are working, such as generating tokens, fetching user profile, and retrieving playlists.

• If Smoke Testing fails, the build or environment will be rejected, and testing will resume only after the issue is resolved and a stable setup is available.

• Once a stable environment is confirmed, we will perform in-depth functional testing using the prepared test cases for all playlist operations (Create, Update, Add Track, Remove Track, etc.).

• Multiple testing cycles may be executed across different environments or data sets to ensure consistent functionality.

We will then log all identified defects into the defect tracking tool and share the daily status update with the development or responsible team.

As part of the testing effort, we will perform the following types of testing:

- Smoke Testing & Sanity Testing

- Functional Testing

- Regression Testing & Retesting

API Usability Testing (response clarity, documentation quality)

We will repeat test cycles until all critical issues are resolved and the API is stable, accurate, and compliant with expected behavior.

Step 3: Testing Best Practices, We Will Follow

• Context-Driven Testing: All testing will be performed based on the specific behavior, rules, and limitations of the Spotify Playlist API ecosystem.

• Shift Left Testing: Testing tasks will start as early as possible by reviewing API documentation, Postman request structures, and authentication mechanisms before actual execution begins.

• Exploratory Testing: Apart from structured test cases, testers will use domain knowledge to explore edge cases, unexpected workflows, and hidden defects.

• End-to-End Flow Testing: Complete multi-step user flows will be executed, such as

Create Playlist → Add Track → Update Playlist → Fetch Playlist → Remove Track → Validate Changes,

to ensure consistency across all interconnected endpoints.

### Test Schedule

Following is the test schedule planned for the project –

Task Time Duration

| Task | Dates |
| --- | --- |
| ▪ Test Plan Creation | 1st Day |
| ▪ Test Case Creation | 2nd Day |
| ▪ Test Execution | 3rd & 4th Day |
| ▪ Bug Reporting | 5th Day |
| ▪ Bug Reporting | 6th Day |

### Entry and Exit Criteria

The below are the entry and exit criteria for every phase of Software Testing Life

Cycle:

#### Entry Criteria:

#### Postman collection ready

#### OAuth setup completed

#### Test data prepared

#### API documentation available

#### Exit Criteria:

- All test cases executed

- All critical bugs fixed

- Summary report created

#### Test Deliverables

- Test Plan

- Test Cases (Excel)

- Postman Collection + Environment

- Bug Report

- Summary Report

#### Tools

The following are the list of Tools we will be using in this Project:

• JIRA Bug Tracking Tool

• Postman

• Newman

• Word and Excel documents

#### Risks and Mitigations

Risk: Access token expired

Mitigation: Regenerate or refresh the token

Risk: Spotify API rate limit reached

Mitigation: Add delay and reduce request frequency

Risk: Network issues during API execution

Mitigation: Retry after stabilizing the connection

Risk: Incorrect or outdated API details

Mitigation: Re-check Spotify documentation and update test cases

Risk: Less time for testing

Mitigation: Prioritize critical test cases and increase resources if needed

#### Approvals

Team will send different types of documents for Client Approval like below:

• Test Plan

• Test Scenarios

• Test Cases

• Reports

Testing will only continue to the next steps once these approvals are done